# Placement Progress Report

Adversary Test Automation | 30 October 2026

| Purpose | Placement discussion with supervisor |
| --- | --- |
| Repository | github.com/Nicho1812/adversary-test-automation |

# 1. Project Goal

Investigate QA automation and cybersecurity testing by building a repeatable lab, reviewing security telemetry, testing selected MITRE ATT&CK techniques, and developing an automated CI workflow that records test evidence.

# 2. Key Achievements

Lab setup: configured and troubleshot Ubuntu lab VMs using Vagrant and VirtualBox, including networking.

Telemetry: checked Wazuh event collection and reviewed Ubuntu and Windows security events.

Threat modelling: reviewed a set of 12 MITRE ATT&CK techniques and worked on an ATT&CK Navigator layer.

Manual testing: documented three techniques—T1082 (System Information Discovery), T1016 (System Network Configuration Discovery), and T1033 (System Owner/User Discovery)—with matching Wazuh events recorded.

Detection review: reviewed existing alerts and Sigma rule coverage; some rules still need full end-to-end validation.

Testing tools: worked with Atomic Red Team test definitions and investigated CALDERA Linux agent connectivity/registration issues.

CI automation: created and updated a GitHub Actions workflow and Python script intended to run T1082, generate JSON evidence and an ATT&CK Navigator layer, validate evidence, and upload artifacts.

Project workflow: committed and pushed changes to GitHub and used CI logs to troubleshoot startup and SSH issues.

# 3. Gate Status

| Gate | Status | Summary |
| --- | --- | --- |
| Gate 1: Lab rebuild | Reported complete | Lab configuration and rebuild work completed. |
| Gate 1: Telemetry | Reported verified | Wazuh telemetry checked in the lab. |
| Gate 1: Manual dry run | Documented | Three techniques and observed Wazuh events recorded. |
| Gate 1: Emulation plan | Completed | Approval is not confirmed in the current notes. |
| Gate 2: CI pipeline | In progress | Fresh Ubuntu VMs time out during Vagrant SSH startup. |
| Gate 2: JSON artifacts | Not verified end to end | A successful green run confirming generation and upload of both JSON files is still needed. |

# 4. Main Issue & Next Steps

SSH can work after being enabled manually, but newly created Ubuntu VMs do not reliably start SSH automatically. This prevents CI from reaching the automated operation.

Fix the fresh-VM SSH startup issue and rerun the workflow.

Confirm that the workflow passes end to end and uploads operation-results.json and attack-navigator-layer.json.

Confirm emulation-plan approval and any remaining Gate 1 requirements with the supervisor.

Keep the manual-test table, Wazuh event evidence, and relevant CI logs in the repository.

# 5. Skills Learned

Vagrant, VirtualBox and virtual networking.

Wazuh telemetry monitoring and event analysis.

MITRE ATT&CK mapping and manual test documentation.

Atomic Red Team test definitions and Sigma detection review.

CALDERA setup and troubleshooting.

Python scripting, JSON evidence, GitHub Actions and CI troubleshooting.

Git version control, technical reporting and documenting limitations.

# AI Usage

AI assistance was used to troubleshoot lab and CI configuration, interpret logs, review workflow changes, and prepare documentation.